| Client Name: Manteca, CA Attendees: Jon, Francine, Ferdinand , Luciana, Tricia, Nancy |  |
| --- | --- |
| Tyler Implementation Consultant: Lauren Fountain | Onsite ☐ Remote ☒ |
| Tyler Project Manager: Jessie Bell | Project Phase: Upgrade Review |

### Session Topic(s)

Agenda Items Covered/Key Decisions Made

- Link needs to be shared internally for upgraded URL

  - Everyone should test being able to log in successfully.

- Go live cut over – post pone to next year.

  - April- go live July 1st.

  - Suggest running employee master report and reviewing employees with supervisor roles to determine who needs to be added in workflow.

- Employees manually add in out of class pay on timesheet entry

- Still able to export payroll for processing if not approved.

- Pay code – ooc pay code flags updated to show adding to timecards. (screenshot below)

  - Entries can be made by employees or supervisors.

  - These changes can be made in current production environment.

  - OCC pay code should be tested on timecards with export to NWERP to ensure no errors.

    - Delete batch prior to processing.

### Homework:

| Task | Owner | Due Date |
| --- | --- | --- |
| Work on go live check list | Manteca Team |  |
| Provide update on go live timeframe | Manteca Team | 11/29 |

### Issues:

| Type of Issue (Conversion, Support, Follow-up, etc.) | Support Call Reference Number: | Issue Description: | Client Contact: |
| --- | --- | --- | --- |