| Client Name: Manteca, CA Attendees: Jon, Francine, Ferdinand, Erie, Luciana |  |
| --- | --- |
| Tyler Implementation Consultant: Lauren Fountain | Onsite ☐ Remote ☒ |
| Tyler Project Manager: Jessie Bell | Project Phase: Upgrade Review |

### Session Topic(s)

Agenda Items Covered/Key Decisions Made

- Visual update review.

  - All menu options still available but visually updated in line with tyler payroll.

- Reports

  - Reports have been updated to SSRS formatting

  - Ran employee master report for example.

- Employee filter

  - Employee filters have been updated. Created All Employee example filter.

  - Filters can be set as default under preferences.

  - Showed updated help document & searched for Employee Filter to show updated steps.

  - Employee filters can be shared with other supervisors.

- Pay code flags

  - All current pay codes will be copied over and pay code flags applied.

  - Reviewed option to do not export pay codes if needed in Time & Attendance for tracking but not payroll.

- Workflow  management

  - Workflow now controls who has access to approve timecards, time off requests and hours request.

  - Security and permission roles still exist as prerequisite and determines menu and employee view access.

  - Confirmed only one approval needed after employee for time cards.

  - Reviewed sally supervisor setup for example and adding in approver for IT dept.

  - Time off request cannot be saved by the employee until someone is setup in workflow to approve request.

  - Employees cannot approve time cards until someone is setup in workflow to approve.

  - Employee must approve timecards before supervisors are allowed to approve. Supervisors can approve at employee level if needed.

    - This approval is captured in approval audit.

- Project planning.

  - Cutover will be planned for beginning of pay period after payroll export from Time & Attendance is complete.

  - Workflow tests will be wiped when database backup applied – no option to save examples available.

  - Workflow management will need to be added back after cutover.

    - Recommend starting with time off request approvers then move to time card approvers.

    - Employees will still be able to clock in/out.

    - Only approvals will be impacted during cutover.

### Homework:

| Task | Owner | Due Date |
| --- | --- | --- |
| Work on go live check list | Manteca Team |  |
| Provide update on go live timeframe | Manteca Team | 11/29 |

### Issues:

| Type of Issue (Conversion, Support, Follow-up, etc.) | Support Call Reference Number: | Issue Description: | Client Contact: |
| --- | --- | --- | --- |